# **Work Breakdown Structure (WBS)**

Project: Mobile App Development for Fitness Tracking

## **Level 1: Project**

## **Level 2: Phases**

1. Phase 1: Requirements Gathering and Planning  
2. Phase 2: Design and Prototyping  
3. Phase 3: Development and Testing  
4. Phase 4: Launch and Post-Launch Support

## **Level 3: Work Packages/Activities**

\*Phase 1: Requirements Gathering and Planning\*  
1. 1.1 - Gather Requirements - Requirements document completed  
2. 1.2 - Create Project Plan - Project plan approved  
  
\*Phase 2: Design and Prototyping\*  
1. 2.1 - Develop Wireframes - Wireframes completed and reviewed  
2. 2.2 - Create App Prototype - Prototype ready for user feedback  
  
\*Phase 3: Development and Testing\*  
1. 3.1 - Develop Core Features - Core features implemented  
2. 3.2 - Conduct Unit Testing - Unit tests passed  
3. 3.3 - Integrate Wearable Devices - Devices integrated successfully  
  
\*Phase 4: Launch and Post-Launch Support\*  
1. 4.1 - Launch App - App available in app stores  
2. 4.2 - Provide Support - User support and bug fixes